Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 28 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Stock Trading App |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement(Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can register using my name, email, and password. | 3 | High |  |
| Sprint-1 | User Authentication | USN-2 | As a user, I can log in securely using email and password. | 2 | High |  |
| Sprint-1 | User Authentication | USN-3 | As a user, I can log out securely from the application. | 1 | Medium |  |
| Sprint-2 | Stock Trading | USN-4 | As a user, I can buy stocks by entering the stock symbol, quantity, and price. | 5 | High |  |
| Sprint-2 | Stock Trading | USN-5 | As a user, I can sell stocks from my portfolio. | 5 | High |  |
| Sprint-3 | Portfolio Management | USN-6 | As a user, I can view my portfolio details. | 3 | High |  |
| Sprint-3 | Portfolio Management | USN-7 | As a user, I can view transaction history. | 2 | Medium |  |
| Sprint-3 | Dashboard | USN-8 | As a user, I can view profit/loss details. | 3 | High |  |
| Sprint-3 | Dashboard | USN-9 | As a user, I can use a responsive dashboard with an improved UI. | 2 | Medium |  |
| Sprint-3 | Testing & Documentation | USN-10 | As a developer, I can test the application and prepare it for final submission. | 3 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 2 Days | 28 Jun 2026 | 29 Jun 2026 | 8 | 03 Jul 2026 |
| Sprint-2 | 10 | 2 Days | 30 Jun 2026 | 01 Jul 2026 | 10 | 01 Jul 2026 |
| Sprint-3 | 8 | 2 Days | 02 Jul 2026 | 03 Jul 2026 | 8 | 03 Jul 2026 |

## Velocity

- Total Story Points: 26

- Total Sprint Duration: 6 Days

- Average Velocity: 26 ÷ 6 = 4.3 Story Points per Day